AtliQ Contract Risk Analyzer: AI PRD

An AI PRD for AtliQ Technologies. Prototype name: ContractGuard

Table of Contents

PRD Details

1. Executive Summary

2. Problem Statement and Background

3. Opportunity and AI Capability Mapping

4. Personas and User Stories

5. Model Strategy

6. Functional Requirements

7. Context and Data Pipeline

8. Non-Functional Requirements

9. Behaviour, Output Specification and Workflow

10. Guardrails and Failure Modes

11. Eval Criteria

12. North Star and Success Metrics

13. Scope and MVP Boundary

14. Rollout and Release Strategy

15. Timeline and Milestones

16. Open Questions and Assumptions Log

Appendix A. Traceability from the brief's test cases

Appendix B. The prototype as built (ContractGuard)

# PRD Details

| Product name | ContractGuard, the AtliQ Contract Risk Analyzer (a contract review copilot) |
| --- | --- |
| Author | Prasanna Kamthekar, AI Product Manager (capstone project) |
| Date | 2026-10-12 |
| Version | V0.7 |
| Status | Draft for review |

Pain point. AtliQ has no legal team. Karandeep, the CEO, reads every clause of every contract himself, usually after 10 pm, and what he checks lives in his memory, in scattered documents and in terms agreed on calls and chats. As volume has grown, risky terms and conflicts with earlier promises get missed, and clean deals wait in the queue.

## At a glance

| The problem | Karandeep reads every clause of every contract himself, mostly after 10 pm. Review takes 2 to 8 hours, the queue runs a week to a month, and a rushed signature (Brightwater) has already cost $14.2k, a $9k credit and two weeks of senior time. |
| --- | --- |
| The product | ContractGuard reads every clause of an incoming contract, checks it against AtliQ's own principles and past contracts, and lists cited findings, serious first. Rules handle exact checks; the model only reads text; every quote is verified against the source. It never signs, approves or says "safe to sign". |
| Who decides | A person. Karandeep signs; the AI proposes and cites. |
| North Star | Trusted Review Rate (TRR): reviews delivered in under 5 minutes that are complete, verified and confirmed by the reviewer as missing nothing important. Targets are hypotheses until a pilot baseline exists. |
| Evidence so far | Working prototype on a synthetic and real-draft dataset: 24 of 24 known risks found across 15 real drafts; 88% of Serious findings judged valid (labelled by the PM, to be confirmed by the client); 14 of 14 expected findings on 11 synthetic contracts; 7 of 7 prompt-injection attacks handled; 97 offline tests pass. A review typically takes under 20 seconds. |
| Cost | About $0.05 per review and under $1 a month at the stated volume; the saving (senior time) is an assumption, about $1,100 a month. |
| What we ask for | Approval to run an 8-week pilot with Karandeep as the reviewer, on real contracts, with the open questions in section 16 answered first. |

# 1. Executive Summary

What are we building?

A contract review copilot that reviews every clause of an incoming contract in under 5 minutes. It compares each clause with AtliQ's principles and with similar past contracts, checks the deal against everything AtliQ has already promised, and presents cited findings, serious ones first, for people to decide on. It also builds the record of promises when a contract is signed. The AI never signs, approves or acts on its own.

Why does it matter, and why now?

•	Contract review takes about 2 hours for a standard contract and 6 to 8 hours for a complex one, mostly after 10 pm, and the queue before Karandeep reaches a contract runs from about a week to a month. The client sees 3 to 4 contracts and 4 to 5 NDAs a month.

•	Volume has nearly doubled in a year, and every contract is new: each client brings its own template and clauses.

•	One rushed signature (Brightwater) cost a $14.2k legal bill, a $9k credit and about two weeks of senior time. A delayed SOW (ShopSwift) pushed a client's budget out by a quarter.

•	The biggest open deal (Gulf Crown, $140k) is blocked on a promise nobody could find quickly, and outside counsel cannot advise until AtliQ lists every restrictive contract.

Who is it for?

•	Primary: Karandeep (CEO), the default reviewer and approver.

•	Secondary: the management team (Bhavin, Dhaval, Jay), who can be primary or secondary reviewers, comment on and update a contract, and do the final negotiation. Dhaval is the fallback approver of the review when Karandeep is unavailable (assumption A1 in section 16; the client said final signing stays with Karandeep).

•	Supporting: outside counsel, used only when the value justifies it.

•	Clients and partners send the contracts but are not users of the system.

How will we know it worked?

The North Star is the Trusted Review Rate (TRR): the share of contract versions fed into the tool for which it delivers, in under 5 minutes, a complete and verified review (every clause reviewed, every quote checked against the source, conflicts checked against the register) that the reviewer confirms missed nothing important (section 12). It measures only what the tool controls, not the time people spend afterwards. Targets are hypotheses until a pilot baseline exists. Working hypothesis: TRR of at least 90% by the end of the pilot, with no escaped problem traced to a product error.

Target launch

V1 pilot, proposed 8 weeks after PRD approval (placeholder, to be confirmed with engineering; see sections 15 and 16).

# 2. Problem Statement and Background

Who performs this process manually today? Karandeep, with the management team (Bhavin, Dhaval, Jay) logging contracts, advising, and negotiating. Outside counsel is used only for high-value contracts.

| Manual step | Who |
| --- | --- |
| Log the contract and its deadline | A management team member (tracker spreadsheet) |
| Read every clause, from a checklist and memory | Karandeep, mostly in the evenings |
| Look for earlier promises in email, drives and memory | Karandeep, with the team |
| Negotiate, escalate to counsel, sign, file | Karandeep and the management team |

## 2.1 Current State

Trigger: a client or partner sends a contract, or AtliQ sends its own first draft, which also needs review.

1.	Log. A management team member adds the contract to Jay's tracker. The deadline often sits only in the notes column. Entity, status and file location are frequently blank.

2.	Read. Karandeep reads every clause: about 2 hours for a standard contract and 6 to 8 for a complex one. Typical contracts run 10 to 15 pages; outliers reach 40. There is no fixed policy: each contract is judged on its value, the relationship, cash flow and brand. The only written list is a 2024 checklist.

3.	Check earlier promises. If he half-remembers a conflict ("didn't we sign something that stops this?"), he searches email, then the shared drive, and asks project leads. Terms agreed on calls and in chats (WhatsApp, Teams, Slack) are not written anywhere.

4.	Escalate when unsure. He looks for similar past cases, asks peers (Bhavin, Dhaval), asks friendly client-side contacts and researches online, and brings in outside counsel only when the contract's size justifies it (about $5,000 a year excluding disputes). For Gulf Crown and Al Noor, counsel quoted ₹1,20,000 and 5 to 7 working days.

5.	Negotiate, sign and file. The team marks up the draft by email. Karandeep signs, or a delegate approves. The signed copy goes wherever is closest. Nobody records what was promised.

## 2.2 Pain Points

1.	No record of what AtliQ has promised. Non-competes, exclusivity, pricing promises and IP handed over sit in PDFs across drives and inboxes (only 17 of 30 signed contracts are on file here). Nobody can answer "what have we agreed not to do?"

2.	A review that depends on one tired person's memory. Rushed, Karandeep signed Brightwater with uncapped LD and English law, both of which his own checklist rejects.

3.	Terms live outside the contract. A client asks by phone whether AtliQ can do the same work for less, and nothing is written down.

4.	The queue has no owner or order. It runs a week or more. ShopSwift sat 9 days, and in the 22 September meeting no owner, order or deadline per contract was agreed.

5.	The "mutual" trap. Documents titled "mutual" are rarely mutual. This has backfired many times, so every contract has to be checked whatever it is called.

6.	Indemnity and penalties for delays AtliQ did not cause. Scope changes and outside events such as geopolitical disruption have triggered penalties that ate the margin.

## 2.3 Business Impact and Why Now

Cost of the current process

•	Direct, Brightwater: a $14.2k legal bill, a $9k credit against future invoices (settling an $18.4k LD claim), and about two weeks of senior time. The client's own 19-day delay triggered the claim because the contract had no exclusion for client-caused delay.

•	Revenue risk: ShopSwift ($55k) slipped a quarter after 9 days in the queue. Seven contracts worth about $645k were open at once in September.

•	Outside counsel: about $5,000 a year excluding disputes, plus weeks of calendar time on large deals.

•	Opportunity cost: every hour Karandeep spends reading contracts is an hour not spent selling or running AtliQ, and the management team's constant multitasking hurts how contracts are negotiated.

Why now

•	Volume has nearly doubled in a year, and AtliQ now signs on several sides of the table (supplier, partner, NDA party).

•	Gulf Crown (by 10 October) is blocked on a promise that could not be found quickly.

•	Brightwater has already shown that deadline pressure produces signatures that look, on paper, like deliberate exceptions.

## 2.4 Job To Be Done Framing

| Job to be done | When a contract lands in my queue with a deadline, help me see what every clause commits AtliQ to, what it conflicts with that we have already promised, and where it differs from similar past contracts, so that I can decide with confidence, on time, without relying on memory. |
| --- | --- |
| Trigger | A client or partner sends a new draft or a revised version, or AtliQ prepares its own first draft. |
| Outcome | A complete, cited review of every clause in under 5 minutes that the reviewer trusts (section 12). Karandeep's own time per contract falls well below today's 2 hours (standard) to 6 to 8 hours (complex), shown by a beta time study. |
| Why AI is justified | Cost of the status quo: direct losses (Brightwater), delayed revenue (ShopSwift), counsel spend. Judgement required: reading non-standard clause wording, and deciding whether an earlier promise applies to a new deal's scope, region, entity and dates. Capability fit: extraction, retrieval and plain-language explanation across long documents. Not everything needs AI: the entity and law check and the missing-documents check are deterministic rules, and the product uses a rule wherever a rule is enough. |

# 3. Opportunity and AI Capability Mapping

Each opportunity is mapped to a specific capability, not a model name. Capabilities are confirmed jointly with engineering (section 5). The step column ties each row to the process board built in Deliverable 2, and the scoring is on the prioritisation frame of that board.

| Opportunity | Process step | AI capability used |
| --- | --- | --- |
| Obligations register: record the promises in each contract when it is signed (who is bound, what, where, how long, exceptions linked to their parent) | 10 (feeds 6) | Information extraction into structured fields. Dates and region lists are plain rules, not AI. |
| Conflict check: match a new deal against recorded promises, including waivers and Affiliates, and cite the source clause | 6 | Retrieval and matching on structured fields, with generation only for the plain-language explanation |
| Clause-by-clause review: review every clause against AtliQ's principles and similar past contracts, serious findings first | 4 | Clause identification and classification, comparison with past contracts, and rule-based ratios such as liability against contract value |
| Mutual / one-sided check: test what each party is bound to, whatever the title says, including AtliQ's own first drafts | 4 | Comparison and classification, with human confirmation |
| Entity and law check: governing law and courts against the signing AtliQ entity | 5 | Rule engine (no AI) |
| Missing-documents check: which companion documents a client deal needs (NDA, MSA, BAA, DPA) and which are missing | 2 | Rule engine, with classification of the document type |
| Informal terms: review notes, summaries or transcripts of calls and chats, and meeting minutes, the way clauses are reviewed | 4, 6, 8 | Extraction of commitments from the notes, then the same checks as for clauses |
| Decision and audit log: record every override and deliberate exception with a reason | 8 to 9 | Logging (no AI) |

Deferred to later: queue triage, counter-wording suggestions, expiry and renewal alerts, mailbox sync.

## 3.1 Competitor landscape

The client encouraged studying existing tools, then adopting and improving on what they offer, while building in-house. Findings are from public vendor pages and trade press (October 2026). Vendor performance claims are unverified.

| Tool | What it does | What we adopt | What we do differently |
| --- | --- | --- | --- |
| LegalOn | AI review against playbooks (50+ pre-built, plus custom ones written in plain English), with pass or fail indicators and clickable references to the source; redlines in the vendor's preferred wording | Clickable references to the source clause for every finding | It assumes a playbook of standard positions. AtliQ says each contract is judged on its own context, so we compare with principles and past contracts and leave the judgement to people |
| Ironclad | A full contract lifecycle platform with AI add-ons: clause detection, an intake agent that extracts metadata, a redlining agent against corporate standards, conversational search across contracts; every AI suggestion can be accepted or rejected | Metadata extraction at intake; accept or reject on every finding; search across the repository | Built for organisations with the capacity to configure a large platform. AtliQ has no legal team and wants a light, in-house tool |
| Robin AI | Playbook-driven review with a Word add-in, contract search and Q&A, obligation tracking | Obligation tracking from contracts | The company's status is uncertain (its legal-services business was acquired and engineers moved to Microsoft), so it is a reference, not an option |

Where we differ: these tools mostly review an incoming document against a standard. The client's biggest worries come from context outside the document: a restriction signed two years ago, a promise made on a call. Our wedge is the conflict check against AtliQ's own past commitments, with a record that builds itself, for a founder-led company with no legal team.

Sources: legalontech.com (My Playbooks and review pages, and LawNext, January 2025); support.ironcladapp.com (Ironclad AI Overview) and intuitionlabs.ai; legaltechnology.com and rfp.wiki (Robin AI).

# 4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: Karandeep, CEO and default reviewer and approver | Reads and approves every contract, mostly after 10 pm, and can hand approval to someone he picks. Goal: close deals without being the bottleneck, never sign something that could break the company, and keep terms fair and mutual. Frustration: what AtliQ has already promised lives in his memory, and when rushed he signs things he would never accept on a normal day. |
| Secondary: Management team (Bhavin, Dhaval, Jay) | Any of them can be a primary or secondary reviewer, comment on or update a contract, or do the final negotiation. Dhaval is the fallback approver of the review when Karandeep is unavailable (assumption A1 in section 16; the client said final signing stays with Karandeep). Goal: get contracts closed without losing the deal. Frustration: delay, in one word. They are constantly multitasking, because the founders also run business development, operations and hiring. |
| Supporting: Outside counsel | Used only when the contract's size justifies it; slow and expensive, and it eats into margin. Need: a complete list of the relevant documents and earlier promises, so their time goes on judgement and not on searching. |

Clients and partners send contracts in, so they are the requesters, but they are not users of the system.

## 4.2 Epics and User Stories

The work is grouped into six epics. Each story follows the standard form: as a [role], I want [capability], so that [outcome].

| Epic | What it delivers | Requirements |
| --- | --- | --- |
| E1. Review every clause | A complete, cited review: clause by clause, ratios, entity and law, documents, mutuality | FR-06 to FR-19, FR-44 |
| E2. Check against past promises | A conflict check against the register, with coverage and expired restrictions shown | FR-28 to FR-33, FR-49 |
| E3. Build the register | Promises captured when a contract is signed and confirmed by a person | FR-20 to FR-27, FR-48 |
| E4. Decide and sign safely | Accept with a reason, needs review, defer signing, drafts, audit, fallback approver | FR-04, FR-34 to FR-38, FR-45, FR-46, FR-47 |
| E5. Capture terms agreed outside the contract | Call and chat notes reviewed like clauses | FR-05, FR-40, FR-41 |
| E6. Trust and learning loop | One-tap rating, reasons, weekly review, new test cases | FR-39, FR-42, FR-43 |

| Epic | User story | Acceptance criteria |
| --- | --- | --- |
| E1 | As Karandeep, I want have every clause reviewed, with the serious findings first and the exact source text for each, so that I can judge a contract in minutes after the review, not hours | Given a contract is uploaded, when the review runs, then every clause is reviewed and "N of N clauses reviewed" is shown, findings are ordered Serious, Negotiable, Minor, each quotes its clause and names the principle or past contract used, and the review is ready in under 5 minutes |
| E2 | As Karandeep, I want be told whether a new deal conflicts with anything AtliQ has already promised, so that I never breach an earlier commitment without knowing | Given the register holds Al Noor §12 and the Oman waiver, when the Gulf Crown draft is checked, then the tool shows the Al Noor restriction (scope, entities including Affiliates, end date), shows the waiver's limit, states "checked N of M contracts; K could not be read", and never says "no conflict" |
| E3 | As Karandeep, I want have a signed contract's promises captured and queued for my confirmation, so that the register stays current without a separate chore | Given a signed copy is attached, when I mark it signed, then extracted covenants appear beside their source clause, each needs a person's confirmation before entering the register, and any waiver is linked to its parent |
| E1 | As Karandeep, I want see when a contract is "mutual" in title but one-sided in substance, including AtliQ's own first drafts, so that I do not sign a one-sided agreement because of its label | Given an NDA titled mutual with obligations on one party only, when the check runs, then the one-sidedness is flagged with the quote and each party's obligations shown side by side |
| E1 | As Karandeep, I want be warned when the signing entity does not match the law, or a required document is missing, so that contracts like Brightwater and Harrington are caught before signing | Given a Harrington bundle with an NDA and MSA but no BAA, when the check runs, then the missing BAA is flagged and the entity and law are compared with the signing entity |
| E4 | As management team member, I want open a contract, see its findings, add comments or updates and see who is reviewing it, so that the review does not wait on one person and I can negotiate with the facts | Given a contract is in review, when I open it, then I see the findings and who is assigned, can comment and update, and the contract shows how long it has waited |
| E5 | As Karandeep, I want add notes or a transcript of a client call and have the terms reviewed like clauses, so that a price cut or scope change agreed by phone is not lost | Given I upload call notes that say "we agreed 10% off", when the review runs, then that term appears under "Informal terms" with its quote, date and source, the tool says whether the contract reflects it, and checks it against the register (for example a most-favoured-pricing promise), marked as human-added and never overriding the contract |
| E4 | As Dhaval (fallback approver), I want approve the review decision when Karandeep is unavailable, so that deals do not stall while he is travelling or busy | Given Karandeep has marked himself unavailable, when Dhaval answers the findings and approves, then the approval is logged as a fallback approval with Karandeep named; signing itself stays with Karandeep unless he hands it over |
| E4 | As Karandeep, I want a finding I am unsure about marked "Needs review", and to defer signing instead of proceeding, so that nothing is signed while a question is open | Given a finding is marked "Needs review", when I look at the review, then "Proceed to manual signing" is disabled and the screen offers "Defer signing"; when I defer, then the review is completed and logged with who, when and why, the contract shows "Signing deferred", and I can resolve the item later and proceed |
| E4 | As Karandeep, I want to accept a serious risk only with a written reason, and to see counts by severity instead of a single score, so that an exception is a deliberate choice that can be audited | Given a Serious finding, when I choose "Accept risk", then a comment is required and logged; the summary shows "2 serious, 1 negotiable, 0 minor" and never a single risk score or colour |
| E6 | As a reviewer, I want to rate the review in one tap and say what went wrong only when it did, so that the tool improves without slowing me down | Given a review is finished, when the end screen appears, then I can tap "Nothing missed" or "Something missed" and an optional rating, reasons appear only for "Something missed" or a rating of 3 or below, and I can skip it |

# 5. Model Strategy

Choosing the underlying model and build approach is an engineering decision, made jointly with the product team rather than by the product team alone. Product owns the requirements on that decision: what context each role may see, the approval gates, audit logging and human-in-the-loop controls (5.3). This section records the product position that engineering is asked to confirm.

## 5.1 Approach: rules first, AI only where text is unstructured

The model-selection ladder from the course (rules, then traditional ML, then LLM, then hybrid) is applied task by task. The product is a hybrid: deterministic code decides everything that can be checked with a rule, and a language model reads the unstructured contract text. Because the client says there is no fixed policy, the product does not hard-code numeric thresholds. It shows facts, ratios and history, and people judge.

| Task | Approach | Why |
| --- | --- | --- |
| Governing law and courts vs signing entity | Rule against the entity table (Inc: US; Pvt Ltd: India and the rest of the world) | Pure fact comparison; an LLM adds risk and no value |
| Required companion documents | Rule table (deal type and data type map to required documents) | Checklist logic |
| Restricted-period end dates; GCC membership; ratios such as liability against contract value | Code (date arithmetic, lists, division) | Must be exact |
| Split the contract into clauses and find the ones that matter | LLM extraction into a fixed schema, then rule validation (numbers parse, dates valid) | Wording varies; this is where unstructured reading is needed |
| Compare a clause with similar past contracts | Retrieval of comparable clauses (same type, value band, region), shown beside the clause | The benchmark is AtliQ's own history, not an outside standard |
| Verify that every quoted clause really appears in the source | Code (string match against the source text) | Guards against invented quotes |
| Match a new deal to the register | Structured match on fields; LLM only to judge borderline scope and to explain | Reliable matching needs fields, not text similarity |
| One-sidedness of a "mutual" contract | LLM classification of each party's obligations, then rule comparison | Needs reading; result is shown for human confirmation |
| Plain-language explanation of a finding | LLM generation, constrained to the cited clause text | Explanation, not judgement |

## 5.2 Model selection principles

•	Choose the cheapest model that clears the eval thresholds in section 11. The client has set no cost ceiling, so quality comes first, but cost per reviewed contract is still reported.

•	Expect two model tiers, mapped to tasks below. The final choice of models and the monthly cost are set in the cost estimation (Deliverable 4), after eval results.

•	Speed: the target is a complete review in under 5 minutes, so clause review runs in parallel.

•	Long documents: segment by clause and heading, and always carry the definitions section with any clause that uses defined terms. The Al Noor restriction (§12.1) never says "hotel" or "Saudi"; those words live in §1.9 and §1.11, so retrieval over plain text chunks would miss it.

•	Pin model versions. Any change to a model, prompt or the principles list triggers the full regression eval before release (model drift).

•	Real contracts: the client accepts model APIs and asks for third-party exposure to be kept as low as possible; data residency is not a concern and data masking is a reasonable direction. Production use therefore means a vendor under enterprise terms (no training on inputs, zero or short retention) with personal and bank identifiers masked. The prototype uses the synthetic dataset, so any API is acceptable there (see 8 and 16).

Task-to-tier mapping (input to the cost estimation)

| Tier | Tasks |
| --- | --- |
| Tier 1: fast, lightweight model | Clause segmentation; extraction of parties, numbers and dates into the fixed schema; document-type classification; extraction of commitments from call notes; schema validation |
| Tier 2: stronger reasoning model | Borderline scope judgments in the conflict check; mutuality classification; comparison of a clause with similar past contracts; plain-language explanation of findings |
| No model (code and rules) | Entity and law check; required-documents check; ratios and date arithmetic; quote verification; ordering by severity; coverage counts |

Measured in the prototype (Deliverable 4). On the 15 dataset drafts (about 2,900 tokens each) a review took about 11,000 input and 2,500 output tokens. Modelled for a typical 6,000-token contract (about 10 pages) it is about 18,000 input and 4,000 output tokens, which costs about $0.05 with the recommended setup (a lightweight model reads, a stronger one judges); a 40-page outlier costs about $0.12. The prototype ran both tiers on one lightweight model and still found every expected finding, so model quality is not the constraint; accuracy, privacy terms and rate limits decide the production choice. A backup provider takes over automatically when the primary is rate-limited.

## 5.3 What product owns

| Control | Requirement |
| --- | --- |
| Context per role | Karandeep has full access (super-admin); the management team can view, comment and update the contracts they are assigned; Dhaval is the fallback approver of the review; clients and partners are not users; nobody outside AtliQ has access |
| Approval gates | The system never signs, approves, sends or acts on its own. Any restrictive-covenant entry needs human confirmation before it joins the register |
| Audit logging | Every finding, citation shown, confirmation, override and decision is logged with who and when |
| Human in the loop | People see every finding, ordered serious first. The team has said it will go through every alert and will not ignore lower-priority ones, so nothing is suppressed; the order does the prioritising. Sampling applies only to non-covenant fields in the register, and approval is always human |

# 6. Functional Requirements

Priority: Must, Should, Could. Status of every item at this stage: Open.

## 6.1 Intake

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-01 | Accept an uploaded contract (PDF, Word or text): a client or partner contract, or AtliQ's own first draft, as a new contract or as a new version of an existing one | Must | Open |
| FR-02 | Capture deal context: counterparty, who logged it, signing AtliQ entity, side of the table, deadline, and contract value, term and the annual fee for the last 12 months (mandatory, used for ratio checks; the 1x-fees liability position is based on the last 12 months of fees). Each version is reviewed in full again | Must | Open |
| FR-03 | Record timestamps for each version: received, review ready, first opened, answered | Must | Open |
| FR-04 | Record AtliQ's answer to each version (approve to sign, send back, reject, escalate to counsel) with a reason and who answered, including fallback approvals; "defer signing" is a recorded answer (FR-45) | Must | Open |
| FR-05 | Let the reviewer upload or paste notes, a short summary or a transcript of an ad hoc conversation (call or chat) with the client, or meeting minutes, and attach them to a contract; they are reviewed as informal terms (FR-41) | Must | Open |

## 6.2 Clause-by-clause review

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-06 | Hold AtliQ's principles as a short, editable list with a named owner (for example: mutual terms; liability proportionate to contract value; delays caused by the client or outside events are not penalised; no clash with past commitments). No numeric thresholds are required | Must | Open |
| FR-07 | Split the contract into clauses and review every clause; show "N of N clauses reviewed" (and the informal terms reviewed, if notes are attached) | Must | Open |
| FR-08 | Extract numbers (LD rate and cap, liability cap, payment days, insurance, term, value) and show a ratio against contract value for every clause with a monetary limit (for example liability cap divided by contract value) | Must | Open |
| FR-09 | Compare each clause with AtliQ's principles and with similar past contracts (same type, value band and region), and propose a severity: Serious, Negotiable or Minor. The severity comes from AtliQ's stated principles (for example the position in Karandeep's checklist that liability should be about 1x fees) and from how far the clause sits outside the range of similar past contracts. No client-set multiples exist or are used; any threshold in the product is derived from the range of past contracts, is labelled as such, and is to be calibrated with Karandeep (see Appendix B.6). The ratio is always shown | Must | Open |
| FR-10 | Order findings Serious first, then Negotiable, then Minor, and show every finding; none is suppressed | Must | Open |
| FR-11 | Every finding quotes the exact clause text and location (clause number and page) and names the principle or past contract used; a finding without a verified source is not shown | Must | Open |
| FR-12 | Check explicitly for indemnity and penalty clauses that charge AtliQ for delays caused by the client, scope changes or outside events | Must | Open |
| FR-13 | List "could not check" items (unreadable pages, missing sections, low-confidence reads, clauses no principle covers) | Must | Open |

## 6.3 Entity, law and documents

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-14 | Compare the parties, governing law and courts with the signing AtliQ entity and flag mismatches | Must | Open |
| FR-15 | Flag a mismatch between the contracting entity and the tracker or invoicing entity | Should | Open |
| FR-16 | From a rule table, list the documents a client or partner deal needs (NDA, MSA, BAA, DPA) and flag any that are missing | Must | Open |
| FR-17 | Flag when a requirement in one document (for example a BAA insurance minimum) exceeds AtliQ's recorded capacity | Should | Open |

## 6.4 Mutuality

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-18 | For every contract, whatever its title, compare each party's obligations and flag one-sidedness, including protective covenants, survival terms and residuals | Must | Open |
| FR-19 | For AtliQ's own first drafts, run the same principles from the other side of the table (lowered to Should after client meeting 2: inbound paper is the norm, outbound is rare) | Should | Open |

## 6.5 Obligations register

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-20 | When a contract is marked signed, extract its obligations (non-compete, exclusivity, most-favoured-customer or pricing promises, IP assignment or licence, survival terms) | Must | Open |
| FR-21 | Each register entry holds counterparty, AtliQ entity bound, Affiliates covered, restricted activity, customer type, geography, start, end (calculated), exceptions, source file and clause, status, and a draft "what this means for future deals" note | Must | Open |
| FR-22 | A person confirms every restrictive-covenant entry, shown beside its source clause, before it joins the register; other fields are sampled; low-confidence items are forced into the queue | Must | Open |
| FR-23 | Link waivers, amendments, renewals and follow-on SOWs to their parent entry and apply their narrowing effect | Must | Open |
| FR-24 | Compute end dates by rule (for example term plus the restricted period) | Must | Open |
| FR-25 | Show register coverage: past contracts available and confirmed against known contracts (17 of 30 today), and files that could not be read | Must | Open |
| FR-26 | Fill the tracker's fields from the register so nobody retypes them | Could | Open |
| FR-27 | Detect tracker entries marked "Signed" that have no confirmed register entry | Should | Open |

## 6.6 Conflict check

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-28 | For each new version, match the deal (customer type, services, geography, signing entity, dates) against register entries using structured fields | Must | Open |
| FR-29 | Show each match with scope, entities bound (including Affiliates), end date, any waiver and its limit, and the source clause. Expired restrictions are still shown, labelled "expired" with their end date | Must | Open |
| FR-30 | Always state coverage ("checked N of M contracts; K unreadable; X unconfirmed"); never state "no conflict" | Must | Open |
| FR-31 | Show uncertain matches as "possible, needs confirmation" with the scope question to ask | Must | Open |
| FR-32 | Suggest a next action (seek consent, narrow scope, send to counsel) and prepare, but never send, a consent request or counsel packet | Should | Open |
| FR-33 | Let a reviewer search the register by customer, industry and region at lead stage, before a contract arrives (for example when a competitor of an existing client approaches) | Should | Open |

## 6.7 Decisions, audit and access

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-34 | Record every override or deliberate exception with reason, person and time, linked to the finding | Must | Open |
| FR-35 | Keep an audit log of findings, citations shown, confirmations and decisions that cannot be edited | Must | Open |
| FR-36 | Role-based access: Karandeep has full access; management team members can view, comment on and update contracts assigned to them; clients and partners are not users | Must | Open |
| FR-37 | Let Dhaval approve the review decision as fallback when Karandeep is unavailable; log such approvals as fallback approvals. Signing stays with Karandeep unless he hands it over | Must | Open |
| FR-38 | The system performs no external action (no signing, approving, sending or submitting) | Must | Open |
| FR-39 | At the end of each review show one screen that never blocks closing: "Nothing missed" or "Something missed" (counts toward TRR), and an optional 1 to 5 rating. "Something missed", or a rating of 3 or below, opens quick reasons (tap a reason or add a line). Unanswered reviews wait in a "pending" list and count as unconfirmed, not as a pass | Must | Open |
| FR-40 | At upload, require a yes or no answer to "Were any terms agreed outside the contract (calls, chats)?"; "Yes" opens a note, which can also be added from a phone straight after a call | Must | Open |
| FR-41 | Review notes and transcripts as informal terms: extract the commitments (price, scope, timeline), verify each quote against the note, say whether the contract reflects each one, and check it against the register; mark them human-added and never let them override the contract | Must | Open |
| FR-42 | Review the feedback reasons weekly, tag them, and add each confirmed miss to the gold set as a new test case | Should | Open |
| FR-43 | State uncertainty plainly: any finding whose quote cannot be verified, and any match that only might apply, is labelled "Not sure, please cross-check" and never shown as fact; every screen carries "Not legal advice. A person decides."; the words "safe to sign" and "no conflict" are never used. With no findings the tool says "No findings from the checks we ran. This is not a clearance." | Must | Open |
| FR-44 | The review summary shows clauses reviewed, counts by severity (for example "2 serious, 1 negotiable, 0 minor"), contract value, annual fee and the liability cap as a multiple of the annual fee. There is no single risk score, colour or overall rating | Must | Open |
| FR-45 | For each finding the reviewer can "Accept risk" (a written comment is required for Serious findings) or mark "Needs review". "Proceed to manual signing" stays disabled while any Serious finding is unanswered or any finding is marked "Needs review". The reviewer can "Defer signing", which completes the review, logs who, when and why, shows "Signing deferred", and can be resumed later | Must | Open |
| FR-46 | Save a draft at any time; drafts are listed on the home page | Should | Open |
| FR-47 | The home page greets the signed-in user by name and lists every contract in a register-style table (client, type, country, value, status, restriction count) with search, filters and a "+" action for a new contract or a new version; a second tab lists past commitments | Must | Open |
| FR-48 | "Proceed to manual signing" records the contract as "in manual signing", queues any new restrictions (with end dates calculated by rule) for confirmation in the register, captures the key facts, findings, decisions and comments on the contract record automatically (also on "Defer signing"), and produces a downloadable summary of every decision and reason. The system itself signs nothing | Must | Open |
| FR-49 | Expired restrictions stay in the register and are shown in a conflict check, labelled with their end date, so the reviewer sees the history | Must | Open |
| FR-50 | After "Proceed" or "Defer", show the one-tap rating screen (FR-39); it never blocks | Should | Open |
| FR-51 | When a contract is in manual signing, the reviewer can mark it signed (date and optional note), recorded in the audit log; the contract status then reads "Signed". The tool signs nothing: this records that a person did | Must | Open |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Contract under review | Uploaded by a management team member. Text is extracted (with OCR for scans, flagged as lower confidence) |
| Deal context | Entered at intake: counterparty, signing entity, side of the table, deadline, contract value and term |
| AtliQ's principles | A short list Karandeep owns (mutual terms, proportionate liability, no penalties for delays others cause, no clash with past commitments). The client says no detailed policy exists, so this is deliberately light |
| Past contracts (benchmark and register) | The 17 signed contracts on file out of 30 known, plus new ones as they are signed; confirmed by a person |
| Call and chat notes, and meeting minutes | Uploaded or pasted by the team: a short summary, notes or a transcript of an ad hoc conversation, plus the AI-assistant minutes the client already logs for scheduled meetings. Reviewed as informal terms, not as contract clauses. Short human-written summaries are preferred; recording a call needs the other party's consent, which AtliQ must ensure |
| AtliQ facts table | Legal entities, signatories and regions served (finance's entity sheet), insurance cover, standard templates |
| Rule tables | Deal type and data type map to required documents; GCC member list |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is one the AI cannot act on, intentionally or not. This is the first line of defence against bias and misuse.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Commercial context (relationship, brand value, cash flow) | The client says these decide commercial terms. They are for people to weigh; the AI shows facts and history and does not recommend accepting or rejecting a deal |
| Deadline pressure | Deadlines affect ordering and visibility only. Severity must not soften because a signature is due tomorrow (Brightwater) |
| Personal and regulated data (patient-like data extracts, individuals' addresses and IDs, bank and tax numbers) | The product reads contracts, not datasets. These identifiers are masked before text reaches a model |
| Logged exceptions as precedent | An exception (such as Al Noor's 10% cap) is not treated as the standard unless Karandeep promotes it |

## 7.3 Pipeline in brief

1.	Receive the document and deal context.

2.	Extract text (OCR for scans) and mark unreadable parts.

3.	Segment by clause, keeping definitions attached; mask personal and regulated identifiers.

4.	Extract parties, clauses and numbers into a fixed schema, validate by rule and verify every quote against the source.

5.	Run the rule checks (entity and law, documents, ratios, mutuality) and the comparison with similar past contracts.

6.	Match against the register; compute coverage.

7.	Assemble the review, serious findings first; log the timestamps.

# 8. Non-Functional Requirements

| Category | Requirement and target |
| --- | --- |
| Performance | A complete review of every clause in under 5 minutes (P95) for a typical contract of 10 to 15 pages, and for outliers up to 40 pages, defined with the gold set. The prototype typically reviews a draft in under 20 seconds, and in under 2 minutes even when the free model tier is rate-limited. Longer documents show progress and finish within a stated limit. Hypothesis until measured |
| Reliability / uptime | 99% availability, including evenings in India and the US, since Karandeep reviews after 10 pm. If the AI service fails, the tool says so plainly and falls back to the manual process; it never fails silently or blocks a signature. When the models are busy it retries, switches to the backup provider, and if that also fails it shows a partial review: the rule checks, the findings that did finish and the list of clauses not checked, with a retry button; signing needs the reviewer to confirm they read the missing parts |
| Security | Named users with MFA; encryption in transit and at rest; role-based access; contract text not used to train any model; vendor under no-training and zero or short retention terms; secrets managed outside code |
| Privacy and compliance | Contracts carry confidential names, rates and terms. The client accepts model APIs and asks for third-party exposure to be kept low, so personal identifiers and bank or tax numbers are masked and only the text needed is sent. Data residency is not a requirement. The product does not process patient or other regulated datasets. A residual risk is logged in section 16: confirm that no client NDA bars third-party processors |
| Data retention (decision to confirm) | Production: contract text, review results and decisions are kept in AtliQ's own store for the life of the contract plus 7 years (the legal record); the audit log is kept permanently; model vendors keep nothing (zero or short retention, no training). The prototype stores nothing on the server; drafts, decisions and ratings stay in the user's browser and can be reset |
| Data storage (proposal) | The prototype keeps everything in the browser (localStorage), which is lost when the browser data is cleared and is not shared between people. Production needs a managed relational database, proposed as PostgreSQL (for example Neon, Supabase or Vercel Postgres, in an India or EU region to be agreed), with encrypted backups and point-in-time recovery. Tables: contracts, versions, findings, decisions, register entries (with their source file and clause), feedback, and an append-only audit log. Contract files go in encrypted object storage (for example S3 or Vercel Blob) with access limited to named users. Access goes through the application only, with row-level rules by role. This is what makes the shared register, the audit log (FR-35), role-based access (FR-36) and TRR reporting across users possible. Cost is in Deliverable 4 (about $25 a month for the database). |
| Scalability | The client's baseline is 3 to 4 contracts plus 4 to 5 NDAs a month (about 8 documents, about 16 reviews with versions); design for 10x that (about 160 reviews a month, about $5 in model fees, see Deliverable 4) and a register of several hundred contracts without redesign |
| Integrations | V1: web upload that works from a phone (including its share sheet), CSV import and export for the tracker, and upload or paste of call notes and minutes. First item after the beta: forward-to-address email intake (the client called a single intake a good idea). Later: full mailbox and shared-drive sync, e-signature completion notice |
| Usability | Readable on a phone (Karandeep sometimes reviews there). The review opens with the coverage line and the Serious findings; each finding shows its quote in one click |
| Auditability | Log of every finding, citation, confirmation, override and decision, retained and exportable for counsel |
| Cost | No cost ceiling is set; the priority is saving Karandeep's time. Deliverable 4 models a typical 6,000-token contract at about 18,000 input and 4,000 output tokens (measured on the dataset drafts, then scaled): about $0.05 per review with the recommended two-tier setup and under $1 a month at today's volume. Cost per reviewed contract is reported, and a monthly spend alert is configured |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output Per Role

| Role | Output field | Description |
| --- | --- | --- |
| Karandeep and reviewers | Review line | Clauses reviewed ("N of N"), time taken, deadline and the time already used |
|  | Coverage statement | "Checked N of M past contracts; K could not be read; X not yet confirmed" |
|  | Summary | Clauses reviewed, counts by severity (no single score), contract value and annual fee, liability cap as a multiple of the annual fee, and the model used (a "backup model" badge appears if the primary was unavailable) |
|  | Findings | Each with clause quote, location, the principle or past contract used, a proposed severity (Serious, Negotiable, Minor) and a one-line reason; Serious first, every finding shown |
|  | Possible conflicts | Register entry, scope match, entities bound (including Affiliates), end date, any waiver and its limit, source clause |
|  | Documents, entity and mutuality | Missing documents, law and entity mismatches, one-sided terms |
|  | Informal terms | Terms from the uploaded call and chat notes and minutes, each with its quote, date and source, whether the contract reflects it, and any conflict with the register; marked human-added |
|  | Could not check | Unreadable pages, clauses no principle covers, low-confidence reads |
|  | Suggested next actions | Seek consent, narrow scope, send to counsel, with a prepared packet. People decide |
| Register owner | Confirmation queue | Extracted covenants beside their source clause, low-confidence items first |
| Counsel (via a prepared packet) | Packet | The documents involved, relevant register entries and the draft, assembled for a person to send |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| Findings found | The review finds deviations | Show Serious findings first, then the rest, each cited. Severity is a proposal |
| Nothing found | No finding in the clauses reviewed | Say "no finding in the N clauses reviewed", never "safe to sign" |
| Unreadable or poor scan | Text cannot be read reliably (for example the scanned Orbit contract) | List the pages not read, lower confidence, require human review; never guess |
| Register incomplete | Coverage below all known contracts (17 of 30 today) | Show the coverage warning prominently and label any conflict result as partial; never "no conflict" |
| Uncertain scope | A promise might apply but a fact is missing (for example whether a hotel pilot touches GCC properties) | Show "possible, needs confirmation" with the question that settles it |
| Uncertain finding | A quote cannot be verified, or a match might apply | Label it "Not sure, please cross-check"; never present it as fact; every screen says "Not legal advice. A person decides." |
| No principle or comparable contract | A clause matches no principle and no similar past contract | Say so; never invent a standard |
| Conflicting sources | Two register entries or notes disagree | Show both; do not choose |
| Deadline pressure | Deadline is close | Same review and severities; show the deadline, but no "approve now" shortcut |
| Request for legal advice | "Is this enforceable?" or "Is it safe to sign?" | Decline; offer to prepare a counsel packet |
| Override | A reviewer disagrees with a finding | Require a reason; log it; offer to mark it as a deliberate exception |
| Needs review | The reviewer marks a finding "Needs review" | Block "Proceed to manual signing" until it is resolved; offer "Defer signing", which completes and logs the review; the contract shows "Signing deferred" |
| Informal term | Uploaded notes record a term agreed on a call or chat that the contract does not reflect | Review it like a clause (quote verified, checked against the register), show it beside the nearest clause, and flag the difference for a person to resolve; never treat it as binding or let it override the contract |
| Service failure | The model or service is unavailable | Show the failure and the manual process; do not return partial results silently |

## 9.3 End-to-End Decision Flow

1.	A management team member uploads a contract version (or AtliQ's first draft) with its deal context, including value and term, any call or chat notes, and a yes or no answer to "were any terms agreed outside the contract?" (the clock starts for this version).

2.	The system records "received" and splits the contract into clauses.

3.	It identifies parties, document type and signing entity, and runs the entity and law rule.

4.	It determines the documents the deal needs and flags any missing.

5.	It extracts clauses and numbers, verifies each quote against the source, computes ratios, and compares each clause with AtliQ's principles and similar past contracts.

6.	It runs the mutuality check on every contract.

7.	It matches the deal against the register and builds the coverage statement.

8.	It reviews the informal terms in any uploaded notes against the contract and the register, assembles the review and records "review ready".

9.	Karandeep or a reviewer opens it (recorded) and goes through every finding, Serious first, answering each: accept the risk (a written reason is required for Serious ones), mark it "needs review", negotiate, or override with a reason. Drafts can be saved at any time. At the end a non-blocking screen records whether anything important was missed, with an optional rating and reasons for low ratings.

10.	A person decides: proceed to manual signing (possible only when nothing is open or marked "needs review"), defer signing, send back with redlines (written by people), reject, or escalate to counsel (the system prepares the packet). Signing stays with Karandeep; Dhaval can approve the review decision as fallback.

11.	The decision is recorded and the clock stops; deliberate exceptions go to the decision log.

12.	If the counterparty returns a new version, return to step 1 with a new clock.

13.	On signature, a person marks it signed and attaches the signed copy; the system extracts its obligations and links any waivers or amendments to their parents.

14.	The covenants are confirmed by a person, the register is updated, the tracker is filled and coverage is recalculated.

## 9.4 Flow Diagram

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail. In this domain, a missed conflict or a fabricated clause is the highest-risk failure, and a false "all clear" is the most dangerous output. Where an owner is not yet named, it is logged in section 16.

## 10.1 Failure modes

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Missed or misread clause | A real risk is not flagged, and the user feels covered | Every clause is reviewed and counted ("N of N"); a "could not check" list; back-test recall gate before launch and in regression; seeded canary tests in production | AI engineer, PM |
| Invented or wrong quote | A finding cites text that is not in the contract | Every quote is verified by string match against the source; unverifiable output is not shown as fact | AI engineer |
| Over-flagging (alert fatigue) | Too many findings, so reviewers stop reading them | Findings ordered Serious first and every one shown (the team will go through every alert); override rate tracked and the comparison tuned | PM |
| Thin or out-of-date benchmark | The tool compares against too few or the wrong past contracts (17 of 30 on file) | A short principles list that Karandeep or another member of the management team confirms and updates (no dedicated owner needed); coverage line on every review; "no comparable contract" state | Karandeep |
| Register incomplete, stale or unlinked | A conflict is missed because a promise is not recorded or a waiver is not linked | Coverage statement on every result; never "no conflict"; tracker-to-register reconciliation; restrictions are extracted and recorded automatically at signing, and a register reviewer confirms them within 2 business days | Register reviewer (proposal: Jay) |
| Over-trust | Reviewers skim because the tool "already checked" | No overall safe or unsafe score; sampled audit of dispositions; seeded canaries to test attention | PM |
| Commitments outside the contract | A term agreed on a call or chat never reaches the review | A required yes or no at intake ("any terms agreed outside the contract?"); uploaded notes reviewed as informal terms and shown beside the contract | PM, reviewers |
| Confidential data exposed or misused | Contract text leaks, is retained by a vendor or trains a model | Masking before any model call; no-training and short retention terms; third-party exposure kept low; access control | Pranav (CTO) |
| Acting beyond remit | The tool signs, approves, sends, or gives legal advice | No external actions in code; refusal behaviour; prepared packets are sent by people | PM, AI engineer |
| Deadline pressure softens the review | A rushed review treats risks as routine | Severity independent of deadline; no approve shortcut | PM |
| Exception mistaken for policy | A one-off concession becomes the default | Decision log; exceptions never promoted automatically | Karandeep |

## 10.2 Hard rules enforced in code

| ID | Rule |
| --- | --- |
| GR-01 | The system never signs, approves, sends or submits anything externally |
| GR-02 | Every displayed finding has a source quote verified against the contract text |
| GR-03 | The system never outputs "safe to sign" or "no conflict" |
| GR-04 | A restrictive-covenant entry cannot join the register without human confirmation |
| GR-05 | A Serious finding cannot be dismissed without a logged reason |
| GR-06 | The deadline cannot change a severity |
| GR-07 | Contract text is never used to train a model |
| GR-08 | Only named users can open a contract or the register, with role-based views |
| GR-09 | Explanations use only the cited text, with no outside legal knowledge |
| GR-10 | No finding is suppressed; every finding is shown, ordered by severity |
| GR-11 | A contract with an unanswered Serious finding or any finding marked "Needs review" cannot proceed to manual signing; it can only be deferred |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch. All thresholds are hypotheses to be calibrated in the alpha stage.

## 11.1 Eval dimensions

| Eval dimension | Definition and threshold |
| --- | --- |
| Must-catch recall | 100% of the must-catch list is detected (Brightwater uncapped LD and English law on a US-entity deal; Al Noor covenant against Gulf Crown, including Affiliates and the Oman waiver's limit; Crestline most-favoured pricing against Lakeshore's $72/hr; FinServe's non-compete and non-solicit inside a "mutual" NDA; Harrington's missing BAA; TravelHub's entity mismatch; a liability cap out of proportion to contract value) |
| Every clause reviewed | 100% of clauses in the gold set are segmented and assessed; "N of N" matches a manual count |
| Broad recall | At least 95% of labelled Serious clauses across the signed and incoming set |
| Finding precision and noise | At least 60% of Serious findings judged valid by Karandeep (the client prefers an over-flagging tool to a missed flag, so recall is protected first and this bar is raised after the baseline); the clean control (LoopMart NDA) produces zero Serious findings; "looks risky but acceptable" cases are not rated Serious |
| Groundedness | 100% of displayed quotes appear verbatim in the source; location correct in at least 99%; zero fabricated clauses |
| Benchmark validity | Comparisons cite past contracts that really are similar (type, value band, region), judged on a sample by Karandeep |
| Extraction accuracy | At least 98% exact match on numbers and dates; at least 90% on covenant fields before human confirmation; 100% of poor scans marked low-confidence |
| Conflict detection | 100% of seeded conflicts found; zero outputs claiming "no conflict"; a coverage statement on 100% of results |
| Rule correctness | 100% of deterministic rule tests pass (entity and law, documents, ratios, date arithmetic) |
| Behaviour and safety | 100% refusal of legal-advice and "is it safe" requests; no external action in any test; red-team prompt set passes |
| Speed | P95 of a complete review under 5 minutes for a typical contract |
| Reviewer effort | In a usability test Karandeep completes a client contract review in at most 45 minutes (against 2 hours for a standard contract and 6 to 8 for a complex one) while catching every must-catch item |

## 11.2 Method

•	Gold set: the 17 signed contracts, 15 incoming drafts and the tracker, labelled by the PM with Karandeep. The client has agreed that synthetic contracts for edge cases the dataset misses may be created, and several scenarios below depend on them. The data is synthetic.

•	Regression: the full set runs before any change to a model, prompt, rule or the principles list.

•	Explanation quality: judged by a second model with a human spot check.

•	Canaries: known issues are planted in live traffic during beta to measure whether they are caught and acted on.

## 11.3 Evaluation scenarios

| ID | Scenario | Expected behaviour |
| --- | --- | --- |
| S1 | Brightwater-type draft: uncapped LD, English law, signing entity AtliQ Inc | Serious findings on both, with quotes; entity and law mismatch flagged |
| S2 | Gulf Crown draft against the register holding Al Noor and its Oman waiver | Conflict shown with the Affiliate wording quoted (whether AtliQ Inc is caught is flagged for counsel), end date about September 2029, waiver limited to the Seaside SOW; coverage stated |
| S3 | Lakeshore rate card against Crestline's most-favoured pricing | Pricing conflict flagged with both citations |
| S4 | Harrington bundle: NDA and MSA, BAA in review | Missing BAA flagged; the insurance gap ($5M required against $1M held) flagged |
| S5 | FinServe "Mutual NDA" | One-sidedness flagged: only the Recipient bound, with a 12-month non-compete, 24-month non-solicit and perpetual survival |
| S6 | LoopMart NDA (clean control) | No Serious findings; no false "not mutual" alarm |
| S7 | Synthetic: a $500k liability cap on a 12-month contract worth $2k a month (the client's example) | Flagged Serious as out of proportion to contract value, with the ratio shown |
| S8 | Scanned Orbit contract with OCR errors | Marked low confidence; unread parts listed; no guessing |
| S9 | Any contract with the deadline tomorrow | Same severities; no approve shortcut |
| S10 | "Is this enforceable?" and "Is it safe to sign?" | Declines; offers a counsel packet |
| S11 | Register with only 17 of 30 contracts loaded | Conflict check labelled partial; coverage shown |
| S12 | A waiver for a one-off SOW, then a follow-on SOW | Follow-on flagged as outside the waiver |
| S13 | Synthetic: a delay penalty that applies even when the delay is caused by the client or by an outside event | Flagged Serious, citing the clause and the missing exclusion |
| S14 | Synthetic: uploaded call notes record a verbal price reduction not in the contract | Reviewed as an informal term, shown beside the nearest clause, difference flagged |
| S15 | Synthetic: call notes record a 10% price cut for a client when another client holds a most-favoured-pricing promise | The informal term is checked against the register and the possible conflict is shown with both citations |
| S16 | Synthetic set S01 to S10 built for the prototype (Appendix B): a clean MSA, an uncapped Brightwater-type draft, a $500k cap on a $24k contract, a one-sided "mutual" NDA, a truly mutual NDA, health data without a BAA, a Dubai hospitality deal against Al Noor, a wrong entity and law, call notes with a verbal discount, chat with a scope cut and 60-day payment | Every expected finding found; no Serious finding on the two clean contracts |

# 12. North Star and Success Metrics

Metrics are organised on the three floors from the course: AI metrics (ground), product metrics (first) and business metrics (top). Targets are hypotheses until a pilot baseline is measured.

## 12.1 North Star

Trusted Review Rate (TRR): the percentage of contract versions fed into the tool for which it delivers, in under 5 minutes, a complete and verified review that the reviewer confirms missed nothing important.

TRR measures only what the tool does when a contract is fed into it. It deliberately excludes the time people spend afterwards, which the product does not control. A review counts only when all seven checks below hold:

| # | Quality check | How it is checked | Controlled by |
| --- | --- | --- | --- |
| 1 | Delivered in under 5 minutes | Automatic timestamps | The tool |
| 2 | Every clause reviewed, and every informal term in any attached notes ("N of N" shown) | Automatic | The tool |
| 3 | Every finding's quote verified against the source, with clause number and page | Automatic string match | The tool |
| 4 | Serious findings listed first, and none suppressed | Automatic | The tool |
| 5 | A ratio against contract value shown for every clause with a monetary limit (liability, penalties, indemnity cap, payment) | Automatic; contract value and term are mandatory at intake | The tool |
| 6 | The conflict check ran against every register entry, and the coverage line is shown | Automatic | The tool |
| 7 | The reviewer confirms that nothing important was missed | One tap on a non-blocking screen at the end of each review | The reviewer's verdict on the tool's output |

Uploads that fail, time out or fail any check count as misses, so the rate cannot be inflated.

Rules for the reviewer's tap. The screen never blocks closing a review, so a tired reviewer at night is not forced to click. Unanswered reviews wait in a "pending" list for the next morning and count as unconfirmed, not as a pass. The tap rate is reported next to TRR, and if it falls below about 70% in a month, TRR is marked unreliable. A sampled audit catches reflexive taps. A "Something missed" answer, or a rating of 3 or below out of 5, opens quick reasons (tap one or add a line) that go to the weekly feedback review (FR-42).

What the checks do and do not prove. Checks 1 to 6 show that the review process completed properly; they do not prove the answers are right. Correctness comes from the pre-launch evals (section 11), the reviewer's tap, seeded canaries and the lagging escaped-issue audit.

## 12.2 Deliberately outside the North Star

•	Time people spend after the review (Karandeep's and the team's reading, negotiating and deciding). The product cannot control it, so it is not a target.

•	Whether people answer every Serious finding. This is human behaviour, tracked as a product metric ("Serious findings answered"), not part of TRR.

•	End-to-end days from receipt to signature. Reported as a diagnostic from the automatic timestamps ("review ready", "first opened", "answered"), with no target. The effect on end-to-end time is shown by a beta time study, not claimed from continuous tracking.

## 12.3 Metrics

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star (first floor) | TRR as defined above | At least 90% by the end of the pilot; baseline measured in the first two weeks |
| Client success test | Complete review time, P95 | Under 5 minutes, with every clause reviewed |
| Ground floor: AI | Clauses reviewed ("N of N") | 100% |
| Ground floor: AI | Must-catch recall; broad recall; citation accuracy; benchmark validity; register extraction accuracy | As in section 11 |
| Ground floor: AI | Register coverage (confirmed entries against known contracts) | All 17 contracts on file confirmed before the conflict check goes live (finding the 13 missing ones is a good-to-have backfill, not a gate); at least 98% of new restrictions confirmed within 2 business days |
| First floor: product (output) | Share of Serious findings and possible conflicts answered by people | 100% (tracked, not part of TRR) |
| First floor: product (adoption) | Share of received versions fed into the tool | At least 90% (shadow contracts are detected by the reconciliation check) |
| First floor: product (effort) | Karandeep's own time per client contract | Beta time study on about 10 contracts, hypothesis at most 45 minutes against 2 hours (standard) to 6 to 8 hours (complex) today; not a continuous KPI |
| Trust signal | Share of findings reviewers rate useful | At least 60% in the pilot, rising as the comparison is tuned |
| Trust signal | Tap rate on the end-of-review screen | At least 70% answered; below that, TRR is marked unreliable |
| Trust signal | Override rate | Monitored within a band: very low suggests rubber-stamping, very high suggests noise; band set after the baseline |
| Guardrail metric | External actions taken by the system; unlogged overrides | Zero |
| Guardrail metric | Sampled audit: dispositions with a sensible reason; canary catch rate | 100%; at least 90% |
| Guardrail metric (lagging) | Escaped issues found by periodic audit, each tagged with its cause | Zero attributable to a product error; reported provisional first, then settled |
| Top floor: business | Median days in queue; deals delayed by the queue | Reported from the diagnostics, with no target; zero deals slipping because of the queue is the aim |
| Top floor: business | Karandeep's hours per month on review | Estimated from the time study and the monthly volume, against about 17 hours a month today for first reviews (3 to 4 contracts at 2 to 8 hours plus 4 to 5 NDAs), about 25 with later versions. Deliverable 4 estimates the tool brings this to about 6 hours |
| Top floor: business | Outside-counsel spend, and dispute spend tracked separately | Baseline about $5,000 a year excluding disputes; used where judgement is needed, with a prepared packet. Dispute cost is a separate KPI |
| User experience | Reviewers' satisfaction after each review (optional 1 to 5) | At least 4 of 5; a rating of 3 or below asks for a reason (tap a reason or add a line), reviewed weekly and fed into the backlog and the gold set |

## 12.4 Why the definition looks the way it does

•	Only what the tool controls. The product cannot be blamed or credited for how long people take afterwards.

•	Checkable at delivery, so it has no lag. The true error rate arrives months later (Brightwater took five months), so it is a validation metric with cause tags, not the headline.

•	Speed counts only when the review is complete. A fast but incomplete review fails checks 2 to 6.

•	The reviewer's tap catches what automation cannot. Counter-gaming: a sampled audit checks that taps and override reasons make sense.

•	A rate, not a count, so a busy month does not make it look better.

•	Attribution: a bad decision counts against the product only when it traces to a missed finding, misread clause, wrong match or incomplete register. People own the decision itself.

•	The business case rests on a measured sample (the beta time study) and on avoided losses (Brightwater, ShopSwift), not on counting every hour end to end.

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Signing, approving, rejecting or acting on its own | A person approves and owns every contract. Never |
| Sending anything to clients, partners or counsel | The system prepares; a person sends. Never |
| Legal advice or opinions on enforceability | Not a lawyer and must not appear to be. Never |
| Replacing outside counsel | Counsel is used where judgement and liability require it |
| Processing patient or other regulated datasets | The product reads contracts only. Data handling is a separate control |
| Fixing the live Harrington data-handling incident | An immediate matter for Karandeep and counsel, not a product feature |
| Hard-coding negotiation thresholds | The client says each contract is judged on its context |

## 13.2 Out of Scope for V1 (decided with the client)

| Item | Reason / when it may be revisited |
| --- | --- |
| Employee, freelancer and contractor agreements, including the healthcare BAA flow-down to freelancers | Handled elsewhere (HR, project by project). Revisit at the pilot readout |
| Client legitimacy and payment-history checks | No data source exists today; revisit if one is found |
| A separate flow for contracts with locked costs or upsell changes | A revised price is simply another version and is reviewed in full; revisit if the client needs cost-lock tracking |
| Mobile app, email or chat integration | Web portal only in the MVP (it works on a phone); see section 8 for what comes after the beta |
| Gathering historical contracts from email and drives | An AtliQ action and a launch dependency (14); the product extracts whatever is uploaded |

## 13.3 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| Upload with deal context (including value and term) and timestamps | Queue triage (scored lowest on the prioritisation frame) |
| Clause-by-clause review against principles and similar past contracts, serious first, all cited | Counter-wording suggestions drawn from past negotiations |
| Mutual / one-sided check on every contract and on AtliQ's own first drafts | Expiry and renewal alerts |
| Entity and law check; missing-documents check (NDA, MSA, BAA, DPA) | Forward-to-address email intake (first item after the beta); full mailbox and shared-drive sync; e-signature completion notice |
| Obligations register with confirmation, linking and coverage | Check that a SOW matches its proposal |
| Conflict check against the register, and a lead-stage search | Contractor, freelancer and employee paper |
| Call and chat notes (uploaded or pasted) and meeting minutes, reviewed as informal terms | Client legitimacy checks |
| Role-based access, fallback approval, decision log and audit log | Languages other than English |

## 13.4 MVP assumptions (prototype and V1)

•	Web portal only. No mobile app and no email or chat integration in the MVP.

•	Dataset only. The 17 signed contracts on file, the 15 incoming drafts, the tracker, and synthetic contracts added for testing. No real client data.

•	Partner and client contracts only. Inbound paper is the norm; AtliQ-drafted contracts are rare and a lower priority (FR-19 is Should).

•	No login for the demo. The home page greets "Karandeep" by default; named users and roles apply from the pilot.

•	Input. PDF, Word or text. The review works on plain text (Markdown internally); a conversion utility turns PDF and Word into text.

•	English only. Every version is reviewed in full again.

•	Storage. In the prototype, drafts, decisions, ratings and new register entries stay in the browser; nothing is stored on the server. The proposed production storage (PostgreSQL plus encrypted file storage) is in section 8.

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| 0. Prerequisites (AtliQ actions) | Karandeep or another management-team member confirms the light principles list; a register reviewer is named to confirm extracted restrictions (proposal: Jay); the 17 signed contracts on file are loaded (already in the dataset). Gate: these three done. Not gates: finding the 13 missing signed contracts, and naming a fallback approver (both good to have). |
| 1. Alpha: shadow mode | The tool runs on past contracts and on the live queue, but Karandeep still reviews manually and the output does not affect decisions. Gate: 100% of the must-catch list found; every clause reviewed in 100% of the gold set; broad recall at least 95%; zero fabricated citations; P95 under 5 minutes. |
| 2. Closed beta: assist mode | Karandeep and Dhaval use the tool alongside their usual process; canaries are planted. Gate: four weeks with no kill-switch event; override rate inside the agreed band; TRR baseline established and trending to target; beta time study completed (about 10 contracts). |
| 3. Phased rollout | Add Bhavin and Jay as reviewers, with role-based access, and the live confirmation flow for the register. Gate: two further weeks clean; register confirmations within 2 business days at least 98% of the time; audit sample passes. |
| 4. Full release | The default workflow for every client and partner contract; the manual process remains as a documented fallback. Gate: TRR at or above target for two consecutive months with zero product-attributable escaped issues. |

## 14.1 Kill Switch Conditions

Immediate rollback to the manual process (findings switched off, data kept) if any of the following occur:

1.	The system states "safe to sign" or "no conflict", or takes any external action.

2.	A fabricated or unverifiable quote is shown to a user.

3.	Contract data is exposed to anyone outside the authorised users, or a vendor-terms breach is found.

4.	A product-attributable miss of a must-catch category reaches signature.

5.	The canary catch rate is below 80% for two consecutive weeks.

6.	The override rate stays above 60% for two weeks, meaning the output is noise.

# 15. Timeline and Milestones

Dates assume PRD approval on 14 October 2026 and are placeholders for engineering to confirm. Capstone deliverables (cost estimation, prototype, deck, demo) run in parallel and are tracked separately.

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD approved | 14 Oct 2026 | Prasanna (PM); Karandeep reviews |
| Principles list confirmed by Karandeep or a management-team member; register reviewer named | 21 Oct 2026 (W+1) | Karandeep; uses the checklist and negotiation history |
| 17 signed contracts on file loaded and confirmed (the search for the 13 missing is a good-to-have backfill and does not block the pilot) | 28 Oct 2026 (W+2) | Prasanna with the register reviewer |
| Gold set labelled; synthetic edge cases written; engineering spike on extraction and model tiers | 4 Nov 2026 (W+3) | Prasanna with Karandeep; Pranav |
| Alpha (shadow mode) | 11 Nov to 2 Dec 2026 (W+4 to W+7) | Gate in section 14 |
| Closed beta (assist mode) starts: V1 pilot | 9 Dec 2026 (W+8) | Karandeep and Dhaval |
| Pilot readout and go or no-go for phased rollout | 23 Dec 2026 (W+10) | TRR baseline, time-study results and eval results |

# 16. Open Questions and Assumptions Log

Every open question is mapped to a ticket type. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve |
| --- | --- | --- | --- |
| Who confirms the principles list? (Assumed: a short list such as mutual terms, liability proportionate to contract value, no penalties for delays others cause, no clash with past commitments; no numeric thresholds, because none exist.) The pilot does not need a dedicated owner: Karandeep or any management-team member can confirm it and update it when a position changes | Product decision | Karandeep | A short read-through before the alpha |
| Who confirms the restrictions the tool extracts? Registration is automatic: at signing (or deferral) the tool records the key facts, any restrictions with their end dates, the findings, decisions and comments. A person only confirms each restriction (GR-04), a short check within 2 business days. Proposal, from limited knowledge of AtliQ: Jay, who started and keeps the tracker | Product decision | Karandeep | Karandeep confirms or names someone else before the alpha |
| Volume: the client confirmed 3 to 4 contracts plus 4 to 5 NDAs a month (about 8 documents; the 20 a month in the live notes is not used). Working assumption: 8 documents, each reviewed about twice | Assumption, confirmed in client meeting 2 | PM with the client | Count the tracker over three months |
| Does the $5,000 yearly counsel spend exclude disputes? (Assumed yes; dispute cost kept as a separate KPI) | Data task | Karandeep | Confirm and split spend by type |
| Where are the 13 missing signed contracts (17 of 30 are on file)? Good to have, not blocking: the coverage line tells the reviewer what was and was not checked | Operations task | Any team member, later | Backfill over time; each contract found is uploaded and its restrictions extracted |
| What counts as a "similar past contract" for the benchmark: type, value band, region, client size? | Product decision | PM with Karandeep | Propose, test on the gold set, adjust |
| A1, fallback approver: Dhaval can approve the review decision when Karandeep is unavailable (our assumption, kept after client meeting 2). The client also said final signing stays with Karandeep, so signing is Karandeep's or one he hands over personally. Any limits by contract type or value? | Assumption, to confirm | Karandeep | Confirm at pilot start and record in the decision log |
| Which model, vendor and cost per reviewed contract? (no ceiling set) Proposal from Deliverable 4: a lightweight model reads and a stronger one judges, about $0.05 per review for a typical contract, with an automatic backup provider | Engineering spike and cost estimate | Pranav | Test against the gold set; confirm vendor terms |
| Who labels the gold set, and how is the legal call checked? | Data task | PM and Karandeep | Label together; counsel spot check; write the synthetic edge cases |
| V1 intake is a web upload that works on a phone; forward-to-address email intake is the first item after the beta | Engineering | Pranav | Build upload first; scope forward-to-address after the beta (sender identity, attachment security, versioning) |
| Does the register replace the tracker as the source of truth and fill it? (assumed yes) | Product decision | Karandeep | Confirm; plan the tracker export |
| AtliQ facts table: insurance cover ($1M cyber), entity rules, standard templates | Data task | Finance and Karandeep | Provide and keep current |
| Residual risk: does any client NDA bar disclosure to third-party processors? (The client accepts model APIs; lower priority) | Legal and compliance | Karandeep with counsel | Check the confidentiality clauses of signed contracts; masking reduces exposure |
| Counsel's acceptance of a prepared packet, and the disclaimer wording | Legal and compliance | Karandeep with counsel | Pilot with one deal |
| Contracts are English-language and digital text or scans of acceptable quality (confirmed English only for the MVP) | Assumption | PM | Check against incoming drafts; add languages later |
| Karandeep remains the default approver and the signer (confirmed in the client meeting) | Assumption | Karandeep | Revisit if signing is handed over further |
| Contractor and freelancer paper, healthcare flow-down to freelancers, and client legitimacy are out of V1 | Decision recorded | Karandeep | Revisit at the pilot readout |
| The Harrington sample extract sent to Pune before any BAA | Out of product scope, immediate action | Karandeep with counsel | Raise now with counsel; not a product ticket |
| Is the end-of-review screen (one tap, optional rating, reasons for low ratings) acceptable friction for reviewers? | Product decision | Karandeep and PM | Trial in the alpha; keep if it takes a few seconds and the tap rate stays above 70% |
| Call recordings and transcripts: is consent in place, and are short human-written summaries enough? | Legal and compliance | Karandeep with counsel | Recommend summaries; use transcripts only where consent exists |
| Data retention (proposed in section 8): contract text and decisions kept for the life of the contract plus 7 years, audit log permanent, vendors zero retention | Legal and compliance | Karandeep with counsel | Confirm with counsel; align with client NDAs |
| Cost inputs: reviewer cost per hour ($60), hours with the tool (0.5 / 1.5 / 0.25), hosting estimate ($45 a month) and third-party model prices are assumptions | Analytics | PM | Replace with measured values from the beta time study; confirm prices on provider pages (Deliverable 4) |
| Launch date placeholder (section 15) | Planning | PM and Pranav | Confirm after the engineering spike |

# Appendix A. Traceability from the brief's test cases

| Brief test case | Feature | Requirements | Eval scenario | Guardrail |
| --- | --- | --- | --- | --- |
| The contract that collides with something already signed | Register and conflict check | FR-20 to FR-33 | S2, S3, S11, S12 | GR-02, GR-03, GR-04 |
| The one-sided clause buried in boilerplate | Clause-by-clause review | FR-06 to FR-13 | S1, S7, S13 | GR-02, GR-05, GR-10 |
| The contract on the wrong law | Entity and law check | FR-14, FR-15 | S1 | GR-02 |
| The NDA that says mutual but isn't | Mutual / one-sided check | FR-18 | S5, S6 | GR-02 |
| AtliQ's own paper that is unfair to the other side | Mutual check on AtliQ's own first drafts (client and partner paper); contractor templates are out of V1 | FR-19 | S5 (reverse test) | GR-02 |
| The healthcare deal with a document missing | Missing-documents check | FR-16, FR-17 | S4 | GR-02 |
| The one that only looks risky | Severity proposals and the eval for false findings | FR-09, FR-13 | S6 | GR-05 |

# Appendix B. The prototype as built (ContractGuard)

The prototype is a web app at https://atliq-contract-risk-analyzer-contra.vercel.app/ built for the capstone. It uses the synthetic dataset, has no login, and stores nothing on the server. This appendix records what it does, how it divides work between code and the model, and the test evidence.

## B.1 What a user can do

| Screen | What it does | Requirements |
| --- | --- | --- |
| Home | Greets the user by name, lists all contracts in a register-style table with status, search and filters, shows drafts, and has a "+" button for a new contract or version. A second tab lists the 14 past commitments, with expired ones labelled | FR-46, FR-47, FR-49 |
| Add contract or version | Paste text or upload a file (text, Markdown, PDF, Word); optionally add notes or a transcript of calls and chats; or pick one of 25 samples | FR-01, FR-05 |
| Confirm details | Shows what was read from the contract (client, type, entity, country, term, annual fee, value, law) for the user to correct, and asks "were any terms agreed outside the contract?" | FR-02, FR-40 |
| Progress | Shows the steps: rules, past commitments, every clause, notes | FR-07 |
| Review | Contract card, clauses reviewed ("N of N"), counts by severity, liability cap as a multiple of the annual fee, coverage line, then one-line findings, Serious first, each expanding to the verified quote, why it matters and the comparison with past contracts. Unverifiable items say "Not sure, please cross-check" | FR-07 to FR-13, FR-43, FR-44 |
| Decide | Accept risk (a comment is required for Serious ones) or Needs review; Save draft; Needs review blocks signing; Defer signing completes and logs the review | FR-34, FR-45, FR-46 |
| Proceed to manual signing | Records the contract as "in manual signing", queues new restrictions with calculated end dates for confirmation, records key facts, findings, decisions and comments on the contract page (also when signing is deferred), downloads a summary of every decision | FR-48 |
| Confirm a restriction | In the Past commitments tab, each restriction queued at signing opens beside its source clause; the reviewer can correct the activity, customers, region and end date, then Confirm or Reject. Only confirmed restrictions are used in later conflict checks, and a contract never collides with its own | FR-22, FR-23, FR-28 |
| Mark as signed | After "Proceed to manual signing" the contract reads "In manual signing"; once a person has signed it outside the tool, the reviewer marks it signed with the date and a note, from the review or the contract page. Logged | FR-51 |
| Partial review | If the models are busy or unreachable, the review still shows the rule checks and whatever finished, lists the clauses not checked, and offers "Retry the missing parts". If the contract details cannot be read automatically, the reviewer types them in. Signing a partial review needs a tick confirming the missing parts were read | FR-07, FR-13, FR-43 |
| Rate the review | One tap, optional stars, reasons only when something was missed or the rating is 3 or lower; skippable | FR-39, FR-50 |
| Role | The reviewer can mark AtliQ as supplier, buyer or partner. On the other side's paper, clauses that favour the other side are framed "Unfair to the other side", not "Serious for AtliQ" | FR-19 |
| Import a signed contract | Paste or upload a contract that was signed elsewhere; the tool extracts its restrictions (with end dates), the reviewer confirms them, and they join the register | FR-20, FR-22, FR-24 |
| Quality | A page that computes a rough TRR from the reviews rated in this browser (a proxy, not production telemetry) | FR-39, section 12 |
| Scan warning | If the text looks like a poor scan (words not in the dictionary, OCR swaps), the review says so before any finding | FR-13 |

## B.2 Rules and model

| Done by code | Done by the model |
| --- | --- |
| Entity against law and courts; liability cap as a multiple of annual fees and compared with past contracts; payment days; uncapped delay penalties; cyber insurance above $1M; health data without a BAA; EU data without a DPA; matching past commitments by region, industry and hourly rates; restriction end dates; quote verification; counts and ordering | Reading the contract into fields; spotting unusual or one-sided clauses; reading call notes and chats; suggesting which past commitments might apply |

Every model finding is checked: if its quote is not found in the source text, it is shown as "Not sure" and never as fact. Three further protections are in code: contract and notes text is treated as untrusted data and screened for instructions aimed at the AI (any such phrase becomes a Serious finding); any model finding that claims "safe to sign" or "no conflict" is blocked (GR-03); and the missing-documents check uses the contract tracker. The model is Gemini (free tier) with an automatic switch to Groq when Gemini is rate-limited.

## B.3 Test evidence (12 October 2026)

| Test | Result |
| --- | --- |
| Offline tests: 67 unit tests (quotes, ratios, dates, entity and law, documents, segmentation, merging, confirmed register, API) and 30 on the defences (injection, claim filter, scan quality, buyer paper, Word tables, endpoint protection) | 97 of 97 pass |
| Gold set: 24 known risks across the 15 real drafts, written from what the dataset documents say | 24 of 24 found |
| Precision: the 67 Serious findings on the 15 real drafts, labelled by the PM against AtliQ's checklist | 59 valid (88%), 8 real but routine, 0 pointing the wrong way. Labels are from the builder, not independent; Karandeep to confirm |
| Eleven synthetic contracts against an answer key | 14 of 14 expected findings found; no Serious finding on the two clean contracts |
| Red team: 7 prompt-injection attacks (in a clause, a footer, call notes, buried in a long clause, role-play, a fake approval stamp, a fake system message) | 7 of 7 handled; the real risk was still found each time |
| Register extraction: the model's covenant extractor against the 14 hand-built register entries | 86 to 93% found (57% before the prompt was rewritten); so every new entry still needs a person to confirm it |
| 15 real incoming drafts | All reviewed, every clause read (for example 85 of 85 on the Harrington MSA), typically under 20 seconds each; the clean LoopMart NDA gave no findings |
| Gemini forced off, backup model only | Three reviews in a row matched the answer key before the free-tier token limit |
| Deployed site | 14 of 14 expected findings found on the live site (same calls the browser makes) |
| Cost | Measured on the 15 dataset drafts (about 2,900 tokens each): 11,000 input and 2,500 output tokens. Modelled for a typical 6,000-token contract: about 18,040 and 4,040, about $0.05 a review. The model agrees with the measured tokens within 10%, but on the same sample it was fitted to |

## B.4 Synthetic contracts added to the dataset

| ID | Case | What a correct review finds |
| --- | --- | --- |
| S01 | Orion Retail MSA, clean | No Serious finding |
| S02 | Coastal Mutual Insurance, Brightwater-type | Unlimited liability, uncapped delay penalty, 60-day payment, one-sided indemnity |
| S03 | Maple Street Bakery, $500k cap on $24k a year | Liability about 21 times the annual fee, Serious |
| S04 | Vantage "mutual" NDA that binds only AtliQ | One-sided despite the title |
| S05 | Granite Peak, truly mutual NDA | No Serious finding |
| S06 | Sterling Care, patient data | No BAA; $5M cyber insurance against AtliQ's $1M |
| S07 | Marina Bay Resorts, Dubai | Collides with the Al Noor non-compete until September 2029; a new 6-month restriction is queued with a calculated end date |
| S08 | Redwood Software, US client on the India entity | Wrong entity and law |
| S09 | Fieldstone Foods and call notes | A verbal 10% discount in year 2 that the contract does not contain |
| S10 | Bluewater Marine and a chat export | A scope cut and 60-day payment agreed in chat, not in the contract |
| S11 | Coral Bay Hotels, a second hotel group in the UAE | Al Noor collision; and once S07's restriction is confirmed, a collision with Marina Bay as well |

## B.5 Not in the prototype: requirements still open

The prototype covers the core review, the register and the decision flow. These requirements are not met yet and are planned for the pilot:

| Gap | Requirement | Note |
| --- | --- | --- |
| Citations show the clause number but not the page number | FR-11 | Needs page mapping from PDFs |
| A ratio against the annual fee is computed for the liability cap only, not for every monetary clause | FR-08 | Rules exist for payment days, penalties and insurance |
| No side-by-side view of a mutual clause, showing what each party owes | FR-18 | The one-sided finding is shown with its quote |
| No refusal box when a user asks for legal advice | GR-09 | There is no chat; the tool only shows findings, using only the cited text |
| TRR is a local panel in the browser, not reported across users, with timestamps | Section 12 | Needs shared storage |
| Named users, roles and delegation; one shared register across users | FR-36, FR-37, FR-35 | Confirmed restrictions live in the browser in the prototype; the proposed PostgreSQL storage is in section 8 |
| OCR for scans (a poor scan is detected and warned about, not read) | FR-01, FR-13 |  |
| Masking of personal identifiers before text reaches a model | Section 7.3 |  |
| Weekly feedback review; the lead-stage register search; an audit log that cannot be edited; tracker sync | FR-42, FR-33, FR-35, FR-26 |  |
| Calibration of the severity scale with the client on a larger gold set | Section 11 | The gold set is 24 risks, written by the PM |

What the prototype adds that the first version of this PRD did not ask for, all in code and tested: protection of the endpoint (same-origin check, size caps, per-IP rate limit, daily budget, optional access code), prompt-injection screening, and role awareness. These are described in the prototype README. The rate limit and daily budget are held in memory per server instance, so they are best effort until a shared store or a platform firewall rule is added.

## B.6 How severity is assigned in the prototype

Severity has three sources, and in every case the reviewer sees the quote and the reason and makes the decision. There is no overall score.

| Source | Who sets severity | How |
| --- | --- | --- |
| Rule checks (entity and law, liability ratio, delay penalty, payment days, BAA and DPA, insurance, hidden instructions) | Code | Fixed in code and unit-tested, so the same contract always gets the same result. Examples: unlimited liability or a delay penalty with no cap or no client-delay exclusion is Serious; payment over 90 days is Serious, 46 to 90 days Negotiable; AtliQ Inc named under non-US law is Serious; no BAA with health data is Serious; no DPA with EU data is Negotiable |
| Past commitments (register) | Code, with the model helping on fuzzy matches | Expired is Minor. A non-compete, exclusivity, most-favoured pricing or IP promise that clearly applies (customer type, region and kind of work all match) is Serious. A match that only might apply is Negotiable, so it is not buried. The model can raise a possible match to likely, but a rule cap stops it going the other way |
| Clause review | The model proposes, code limits | The model proposes Serious, Negotiable or Minor for each clause it flags and is told to over-flag rather than miss. Code accepts only those three values, verifies the quote (otherwise "Not sure, please cross-check"), removes claims such as "safe to sign", and a model finding on a topic already covered by a rule is dropped so the rule's severity wins. Informal terms from call notes cannot be Serious unless they touch a past commitment |

After merging, findings are sorted Serious, Negotiable, Minor (verified quotes first within a level) and all are shown. A deadline never changes a severity (GR-06).

Thresholds are defaults, not policy. The client says no fixed limits exist, so the liability thresholds are derived from the past contracts on file (8 of 10 cap liability at about 1x fees, highest 2x): above the typical 1x is Minor, up to twice the highest seen (4x) is Negotiable, beyond that is Serious. The 90-day payment line and the other cut-offs are the PM's defaults. All of them are to be confirmed or changed by Karandeep on a larger labelled set (section 11); the precision result (88% of Serious findings judged valid) shows where the defaults over-flag.